GYMNASTICS BROADCAST

INTELLIGENT QUEUE SYSTEM

Build Checklist & Task Tracker

Version 1.0  |  March 2026

PHASE 0: PRE-WORK & DATA COLLECTION Duration: Ongoing (start immediately) ¦ Goal: Collect training data and measure key unknowns before building anything

## 0.1 Record Meets for Training Data

☐  Set up static iPhone cameras at all 4 apparatuses for next scheduled meet

☐  Verify each iPhone has sufficient storage (minimum 64GB free per meet)

☐  Verify each iPhone is plugged into power for the duration of the meet

☐  Position cameras: locked-off, tripod-mounted, capturing the full apparatus and surrounding area

☐  Test SRT stream connectivity from each iPhone before the meet starts

☐  Confirm all 4 feeds are recording for the full duration of the meet

☐  Record a minimum of 3 full meets before Phase 2 begins

☐  Meet 1: ____________ (date/opponent)

☐  Meet 2: ____________ (date/opponent)

☐  Meet 3: ____________ (date/opponent)

☐  Archive raw recordings in organized storage

☐  Create folder structure: /training-data/{meet-date}/{apparatus}/

☐  Save full-length SRT recordings per apparatus per meet

☐  Verify files are playable and not corrupted after transfer

## 0.2 Manually Label Routine Timestamps

☐  Create a ground-truth spreadsheet for routine timestamps

☐  Columns: meet_date, rotation, apparatus, lineup_position, athlete_name, team, start_time, end_time, notes

☐  Watch each apparatus recording and log start/end timestamps for every routine

☐  Label at least 2 full meets of beam data (highest priority for Phase 2)

☐  Label at least 1 full meet of bars data

☐  Label at least 1 full meet of vault data

☐  Label at least 1 full meet of floor data

▸ This data is your ground truth for evaluating AI detection accuracy in Phase 2

## 0.3 Measure Virtius Score Latency

☐  At each recorded meet, log Virtius score timing

☐  For each routine: note the wall-clock time the routine visibly ends (dismount/landing)

☐  For each routine: note the wall-clock time the score appears in the Virtius API

☐  Calculate the delta for every routine across 2–3 meets

☐  Analyze the distribution

☐  What is the median delay?

☐  What is the 90th percentile delay?

☐  What is the maximum delay observed?

☐  Are there apparatus-specific patterns (e.g., beam judging slower than vault)?

▸ This data determines how much of the queue logic must handle unscored clips

## 0.4 Audit Existing Show Controller Codebase

☐  Map the current rundown data model

☐  Document the existing rundown item types and their fields

☐  Document how the rundown editor creates, reorders, and deletes items

☐  Document how the commentator view reads and displays rundown items

☐  Document the timing/countdown system for existing rundown items

☐  Map the current Firebase schema used by the Show Controller

☐  Document all Firebase paths the Show Controller reads from

☐  Document all Firebase paths the Show Controller writes to

☐  Document the Firebase listener patterns used (on, onValue, etc.)

☐  Map the current OBS websocket integration

☐  Document which OBS websocket commands are currently used

☐  Document the existing scene list and naming conventions

☐  Document how scene switching is currently triggered

☐  Map the current Virtius API integration

☐  Document which Virtius endpoints are called and when

☐  Document the data structure of Virtius score events

☐  Document the data structure of Virtius lineup/rotation data

☐  Determine if Virtius provides season averages or athlete history

☐  Map the current graphics triggering system

☐  Document how graphics triggers are fired (Firebase write? Direct call?)

☐  Document the payload structure of a graphics trigger

☐  Document how the isReplay flag or similar differentiation could be added

PHASE 1: QUEUE SERVICE & FIREBASE BRIDGE Duration: 2 weeks ¦ Goal: Build the complete manual clipping pipeline end-to-end

# 1.1 Define Firebase Schema

## 1.1.1 Design the /clipQueue Data Structure

☐  Define the top-level path structure: /clipQueue/{meetId}/

☐  Define /clips/ path for individual clip records

☐  Define /state/ path for playback state (currentlyPlaying, autoAdvance, mode)

☐  Define /settings/ path for per-apparatus config and priority settings

☐  Define /apparatusState/ path for real-time routine state per apparatus (Idle/Active/Complete)

☐  Define the complete clip record schema

☐  clipId (string): unique identifier, format: {meetDate}-r{rotation}-{apparatus}-{lineupPosition}

☐  videoUrl (string): path to clip file in shared storage

☐  apparatus (string): beam | bars | floor | vault

☐  athlete (string): athlete full name from lineup data

☐  team (string): team name from lineup data

☐  score (number | null): null until Virtius score is matched

☐  rotation (number): which rotation this clip is from

☐  lineupPosition (number): position in the lineup for this apparatus

☐  routineCount (string): e.g., "3 of 6" for display

☐  durationSeconds (number): clip length in seconds

☐  status (string): detected | ready_unscored | ready_scored | playing | played | skipped

☐  detectionSource (string): auto | manual | auto+manual

☐  priorityBoostReason (string | null): "Anchor routine" | "Close team score" | "Season best" | etc.

☐  sequentialOrder (number): position in the default chronological queue

☐  createdAt (number): timestamp when clip was created

☐  scoreMatchedAt (number | null): timestamp when Virtius score was matched

☐  playbackStartedAt (number | null): timestamp when clip started playing

☐  manualStartMark (number | null): producer-marked start timestamp (if manual)

☐  manualEndMark (number | null): producer-marked end timestamp

☐  seasonAverage (number | null): athlete season average on this apparatus, if available

☐  isSeasonBest (boolean): whether this score exceeds season average

## 1.1.2 Define Priority Settings Schema

☐  Define /settings/priority/ structure

☐  defaultOrder (string): "sequential" (only option for now, extensible later)

☐  apparatusCycleOrder (array): ["vault", "bars", "beam", "floor"] — configurable order for cycling

☐  boostRules (array of objects): ordered list of active boost rules

☐  Each rule: { id, name, enabled, threshold, boostStrength }

☐  Anchor rule: { id: "anchor", name: "Anchor Routines", enabled: true, threshold: null, boostStrength: 3 }

☐  Close score rule: { id: "closeScore", name: "Close Team Score", enabled: true, threshold: 2.0, boostStrength: 2 }

☐  High score rule: { id: "highScore", name: "High Individual Score", enabled: true, threshold: 9.800, boostStrength: 2 }

☐  AA leader rule: { id: "aaLeader", name: "All-Around Leader", enabled: false, threshold: null, boostStrength: 1 }

☐  presets (object): saved preset configurations keyed by name

☐  "regular_season" preset: default conservative settings

☐  "championship" preset: aggressive boosting for close scores and anchors

## 1.1.3 Define Per-Apparatus Settings Schema

☐  Define /settings/apparatus/{apparatus}/ structure

☐  clipBufferBefore (number): seconds to grab before detected routine start (default varies by apparatus)

☐  clipBufferAfter (number): seconds to grab after detected routine end (default 5s)

☐  quickClipLookback (number): seconds for Quick Clip mode (beam: 95, bars: 50, floor: 95, vault: 20)

☐  aiDetectionEnabled (boolean): whether AI detection is active for this apparatus

☐  regionOfInterest (object | null): { x, y, width, height } in frame coordinates (set during setup)

## 1.1.4 Firebase Security & Test Harness

☐  Configure Firebase security rules

☐  Allow read/write for authenticated users on /clipQueue/

☐  Validate schema on writes (clip records must have required fields)

☐  Build a test harness script

☐  Node.js script that writes 10–15 sample clip records to Firebase with realistic data

☐  Include clips at various statuses: ready_unscored, ready_scored, playing, played

☐  Include clips with and without priority boosts

☐  Verify records appear correctly in Firebase console

☐  Test real-time listener connectivity

☐  Open the Show Controller and verify it receives Firebase updates in real time

☐  Write a new record via the test harness and confirm it appears in the Show Controller within 1 second

# 1.2 Build Producer Queue Panel (App A — Show Controller)

## 1.2.1 Queue List Component

☐  Create a new React component: ClipQueuePanel.jsx

☐  Subscribe to Firebase /clipQueue/{meetId}/clips/ using existing Firebase listener pattern

☐  Sort clips by default sequential order (sequentialOrder field)

☐  Apply any active priority boost rules to re-sort (boost rules from /settings/priority/)

☐  Render each clip as a queue card showing:

☐  Apparatus icon/color badge (color-coded: beam=pink, bars=purple, floor=green, vault=blue)

☐  Athlete name and team

☐  Score (or "Score pending" if null, with live update when score arrives)

☐  Clip duration formatted as m:ss

☐  Priority boost tag if applicable (e.g., "Anchor" pill badge)

☐  Detection source indicator: "AI" or "Manual" small label

☐  Status indicator: colored dot (green=ready, yellow=playing, gray=played)

☐  Implement drag-to-reorder

☐  Use a drag library (react-beautiful-dnd or similar already in project, or add one)

☐  When producer drags a clip, update the sequentialOrder in Firebase to reflect new position

☐  Manual reorder overrides all priority boost logic for that clip

☐  Show a visual indicator that a clip has been manually repositioned

☐  Implement skip/remove control

☐  Each queue card has a skip button (X or swipe gesture)

☐  Skipping sets clip status to "skipped" in Firebase

☐  Skipped clips move to a collapsed "Skipped" section at the bottom of the panel

☐  Producer can un-skip a clip (moves it back into the queue)

☐  Implement play control

☐  Each queue card has a play button

☐  Tapping play sets clip status to "playing" and writes playbackStartedAt to Firebase

☐  Triggers the OBS media source commands (covered in 1.5)

☐  Currently playing clip is highlighted/expanded at the top of the panel

☐  Show a live countdown timer on the currently playing clip

## 1.2.2 Priority Settings Panel

☐  Create a new React component: PrioritySettingsPanel.jsx

☐  Read boost rules from Firebase /settings/priority/boostRules/

☐  Display each boost rule as a card with:

☐  Toggle switch (enabled/disabled)

☐  Threshold input field (numeric, where applicable)

☐  Boost strength selector (how many positions the clip can jump: 1, 2, 3, 5, 10, unlimited)

☐  Implement rule reordering

☐  Drag to reorder boost rules (determines precedence when multiple rules apply)

☐  Write updated order to Firebase immediately on change

☐  Implement preset save/load

☐  "Save as Preset" button: prompts for a name, saves current settings to /settings/priority/presets/

☐  Preset dropdown: lists saved presets, selecting one loads those settings

☐  Include default presets: "Regular Season" and "Championship"

☐  Implement apparatus cycle order

☐  Drag to reorder the 4 apparatuses (determines the cycling order for sequential queue)

☐  E.g., producer can set it to vault → beam → bars → floor to match the physical layout

## 1.2.3 Scene Recommendation Bar

☐  Create a new React component: SceneRecommendationBar.jsx

☐  Position as a persistent bar at the top or bottom of the producer UI

☐  Display current scene indicator

☐  Read the current OBS scene from the existing OBS websocket connection

☐  Show: "LIVE — Beam" or "CLIP — Jane Smith, Beam" or "IDLE"

☐  Color-code: live scenes in green, clip playback in blue, idle in gray

☐  Display recommended next action

☐  Logic: when a clip is playing and nearing completion (< 15 seconds remaining), evaluate:

☐  Are there more clips ready in the queue? If yes, recommend: "Play next: [athlete, apparatus]"

☐  Is any apparatus in Idle state? If yes, recommend: "Go LIVE: [apparatus] — between routines"

☐  Did any apparatus just start a routine (< 15s elapsed)? Recommend: "Go LIVE: [apparatus] — routine just started"

☐  If all apparatuses are mid-routine with no clean entry, recommend: "Play next clip" or "Hold"

☐  Display the recommendation as: action + target + reason

☐  "Accept" button: one tap to execute the recommendation

☐  Display 4 apparatus status indicators

☐  Read from Firebase /clipQueue/{meetId}/apparatusState/

☐  Each indicator shows: apparatus name, current state (Idle/Active), elapsed time if active

☐  Color code: green (Idle), yellow (Active < 15s), red (Active > 15s)

▸ The apparatus state data is written by App B (Clip Engine). In Phase 1 with manual-only clipping, these indicators may be static or updated manually. They become real-time in Phase 2+ with AI detection.

# 1.3 Integrate Video Type into Rundown (App A)

## 1.3.1 Extend the Rundown Data Model

☐  Add a "video" item type to the rundown item schema

☐  Identify the current rundown item data structure in the codebase

☐  Add a new type value: "video" alongside existing types (e.g., "graphic", "lower_third", etc.)

☐  Define video-specific fields on the rundown item: clipId, videoUrl, apparatus, athlete, team, score, durationSeconds, priorityBoostReason, detectionSource, seasonAverage, isSeasonBest, rotationContext

☐  Implement auto-population from the clip queue

☐  When a new clip record with status ready_scored or ready_unscored appears in Firebase /clipQueue, automatically create a corresponding video item in the rundown

☐  Insert the video item at the correct position based on the queue sort order

☐  If the queue is re-sorted (boost rule change, manual reorder), re-sort the video items in the rundown to match

☐  When a clip status changes to played or skipped, update or remove the corresponding rundown item

☐  Handle the relationship between clip queue and rundown

☐  Each video rundown item has a clipId that links back to the clip record in Firebase

☐  Changes to the clip record (score arrives, status changes) propagate to the rundown item in real time

☐  If the producer deletes a video item from the rundown, it sets the clip status to skipped (does not delete the clip record)

## 1.3.2 Rundown Editor Changes

☐  Update the rundown editor UI to support video items

☐  Video items render with a distinct visual style: video icon, apparatus color badge, athlete name, team, score, duration

☐  Video items show "Score pending" with a pulsing indicator when score is null

☐  Video items show the priority boost tag if applicable

☐  Implement drag-and-drop for video items

☐  Producer can drag video items to any position in the rundown

☐  Producer can interleave video items with graphics items

☐  Producer can drag a video item above or below a graphics item

☐  Implement manual add/remove for video items

☐  "Add Video" button opens a picker showing all available clips (including previously skipped ones)

☐  Producer can select a clip to insert it at the current rundown position

☐  Producer can remove a video item from the rundown (clip becomes skipped)

☐  Implement "Go Live" rundown item

☐  Producer can insert a "Go Live" item at any point in the rundown

☐  "Go Live" item has a target apparatus field (or "auto" for system recommendation)

☐  When the rundown reaches a "Go Live" item, the scene recommendation bar suggests switching to that live scene

## 1.3.3 Commentator Rundown View

☐  Update the commentator-facing rundown view to display video items

☐  Video items show: athlete name, team, apparatus (color-coded), score, duration

☐  Video items show priority boost reason as a talking-point label

☐  Video items show rotation context (e.g., "Routine 5 of 6")

☐  Video items show season average and isSeasonBest flag if available

☐  Implement the Now Playing / Up Next / On Deck display

☐  "Now Playing" section: current rundown item (video or graphic) with full metadata

☐  "Up Next" section: next rundown item with full metadata

☐  "On Deck" section: item after that

☐  All three sections update in real time as items play and complete

☐  Implement countdown timer for video items

☐  Read playbackStartedAt and durationSeconds from Firebase

☐  Display a live countdown: time remaining in m:ss format

☐  Timer updates every second

☐  Implement timing alerts

☐  At 10 seconds remaining: timer text and background turn yellow (#FFF3CD)

☐  At 5 seconds remaining: timer text and background turn red (#F8D7DA)

☐  Optional: subtle audio chime at 10s and 5s (configurable, off by default)

# 1.4 Build Manual Clip Engine (App B — Python)

## 1.4.1 Project Setup

☐  Create the Python project repository

☐  Initialize Git repo: clip-engine/

☐  Create requirements.txt with initial dependencies: firebase-admin, requests, flask (for web UI), ffmpeg-python (or subprocess FFmpeg calls)

☐  Create a virtual environment and install dependencies

☐  Create project structure:

☐  clip-engine/src/stream_monitor/ — SRT ingestion and recording

☐  clip-engine/src/clip_extractor/ — FFmpeg clip extraction

☐  clip-engine/src/queue_manager/ — Virtius matching, priority, Firebase writes

☐  clip-engine/src/manual_ui/ — Web-based manual clipping interface

☐  clip-engine/src/ai_detection/ — Placeholder for Phase 2+

☐  clip-engine/config/ — Configuration files (Firebase credentials, Virtius API keys, SRT URLs)

☐  clip-engine/clips/ — Local clip storage directory

☐  Configure Firebase Admin SDK

☐  Download Firebase service account key JSON

☐  Initialize Firebase Admin in the project

☐  Verify write access to /clipQueue/ path

☐  Test: write a dummy clip record from Python and confirm it appears in Firebase console

☐  Configure Virtius API client

☐  Document the Virtius API authentication method (API key, OAuth, etc.)

☐  Build a basic API client class that can: fetch meet info, fetch lineup/rotation data, subscribe to or poll for score events

☐  Test: fetch lineup data for an upcoming or recent meet and print it

## 1.4.2 Rolling SRT Recording

☐  Implement per-apparatus SRT stream recording

☐  For each of the 4 apparatuses, start an FFmpeg process that connects to the SRT stream

☐  FFmpeg command: receive SRT, write to a rolling segment file

☐  Use FFmpeg segment muxer to write 60-second chunks: segment_%03d.ts

☐  Maintain a configurable rolling window (default: last 5 minutes = last 5 segment files per apparatus)

☐  Automatically delete segments older than the rolling window

☐  Handle stream connection management

☐  Detect if SRT stream disconnects; log a warning and attempt reconnection every 5 seconds

☐  If a stream is down for more than 30 seconds, flag it in Firebase /apparatusState/ as "disconnected"

☐  On reconnection, resume recording seamlessly

☐  Test the rolling recording

☐  Start recording from a test SRT stream (use one of the venue iPhones or a local test stream)

☐  Verify segments are being written and rotated correctly

☐  Verify that segments older than the rolling window are deleted

☐  Verify that the recording runs stably for at least 30 minutes without memory leaks or file handle issues

## 1.4.3 Manual Clipping Interface

☐  Build a web-based manual clipping UI

☐  Flask (or FastAPI) web server running on the AI Box

☐  Single-page interface accessible from any browser on the local network

☐  Per-apparatus clipping controls (4 panels, one per apparatus)

☐  Each panel shows: apparatus name, stream status indicator (connected/disconnected), current state

☐  Implement "Mark Routine Start" button per apparatus

☐  On tap: record the current timestamp as the start mark for this apparatus

☐  Display a timer showing elapsed time since the start mark

☐  If a start mark is already active, tapping again resets it ("re-mark start")

☐  Implement "Mark Routine End" button per apparatus

☐  On tap: record the current timestamp as the end mark

☐  If a start mark exists: clip = start mark − bufferBefore to end mark + bufferAfter

☐  If no start mark: clip = end mark − quickClipLookback to end mark + bufferAfter

☐  Trigger clip extraction immediately (see 1.4.4)

☐  Reset the start mark for this apparatus

☐  Implement "Quick Clip" button per apparatus

☐  One-tap shortcut: equivalent to "Mark Routine End" with no start mark (uses fixed lookback)

☐  This is the fastest manual mode for high-workload situations

☐  Implement "Cancel / Discard" button

☐  If a start mark is active: cancel it (reset without extracting a clip)

☐  If a clip was just extracted but not yet written to Firebase: discard it (delete the file, do not create a Firebase record)

☐  Implement keyboard shortcuts

☐  Map keyboard keys to each button for rapid operation:

☐  Q/W/E/R = Quick Clip for vault/bars/beam/floor

☐  1/2/3/4 = Mark Start for vault/bars/beam/floor

☐  5/6/7/8 = Mark End for vault/bars/beam/floor

☐  Escape = Cancel active start mark

☐  Display the keyboard shortcut map on the UI for reference

## 1.4.4 Clip Extraction Pipeline

☐  Implement clip extraction from rolling buffer

☐  Given: apparatus, start_time, end_time

☐  Identify which rolling segment files cover the time range

☐  Use FFmpeg to concatenate the relevant segments and trim to the exact start/end times

☐  Add configurable padding: clipBufferBefore seconds before start, clipBufferAfter seconds after end

☐  Encode as H.264 MP4 at source resolution (1080p) and frame rate (60fps)

☐  Write to clip-engine/clips/ directory with filename: {meetDate}-r{rotation}-{apparatus}-{position}.mp4

☐  Measure clip extraction performance

☐  Time the extraction process: how long from trigger to completed MP4 file?

☐  Target: under 10 seconds for a 90-second beam clip

☐  If too slow: consider using FFmpeg copy codec (no re-encode) for faster extraction

☐  Copy clip to shared storage

☐  Determine shared storage path accessible by both AI Box and Production Box

☐  Option A (local network): shared folder mounted on both machines, copy file to shared path

☐  Option B (S3): upload to S3 bucket, generate pre-signed URL or use a public bucket path

☐  Option C (HTTP): serve clips from a simple HTTP server on the AI Box, Production Box fetches by URL

☐  Decide on approach and implement file transfer

☐  Verify: OBS on the Production Box can play a clip from the shared storage path

## 1.4.5 Virtius Score Matching

☐  Implement score polling/subscription

☐  Determine the best Virtius API approach: polling (every N seconds) or webhook/push if available

☐  On each poll or push, check for new score events that have not been matched to a clip

☐  Implement score-to-clip matching logic

☐  When a new score arrives for apparatus X: find the most recent clip on apparatus X with status ready_unscored

☐  Match the score to that clip: set the score, athlete confirmation, and scoreMatchedAt timestamp

☐  Update the clip status from ready_unscored to ready_scored

☐  If no unscored clip exists for that apparatus (e.g., AI/manual missed it), log a warning and store the unmatched score for manual resolution

☐  Implement lineup pre-loading

☐  Before the meet: fetch the full lineup/rotation data from Virtius

☐  Build a lookup table: for each rotation + apparatus + lineup position, store the expected athlete and team

☐  When a clip is created, set the athlete and team from the lookup table based on rotation and lineup position

☐  When the Virtius score arrives, verify the athlete matches; if mismatch, flag for producer review

## 1.4.6 Sequential Queue Ordering & Priority Calculation

☐  Implement sequential ordering

☐  Each clip gets a sequentialOrder number based on when the routine was performed

☐  Order is determined by: rotation first, then cycling through apparatuses in the configured order, then lineup position within each apparatus

☐  Example: if cycle order is vault → bars → beam → floor, then R1 Vault Pos1, R1 Bars Pos1, R1 Beam Pos1, R1 Floor Pos1, R1 Vault Pos2, ...

☐  Implement priority boost calculation

☐  Read the active boost rules from Firebase /settings/priority/boostRules/

☐  For each clip, evaluate all enabled rules:

☐  Anchor rule: is this clip’s lineupPosition equal to the last position for this team on this apparatus?

☐  Close score rule: is the current team score differential less than the threshold?

☐  High score rule: is this clip’s score above the threshold?

☐  AA leader rule: is this athlete the current all-around leader?

☐  If a rule matches, adjust the clip’s effective queue position by the rule’s boostStrength

☐  Set the priorityBoostReason field on the clip record

☐  Write the complete clip record to Firebase

☐  Write to /clipQueue/{meetId}/clips/{clipId}

☐  Verify the record appears in the Show Controller queue panel in real time

# 1.5 OBS Configuration

## 1.5.1 Create Clip Player Media Source

☐  Add a new Media Source in OBS named "Clip Player"

☐  Uncheck "Loop"

☐  Uncheck "Restart playback when source becomes active"

☐  Set Local File to a placeholder test video initially

☐  Verify the source appears in OBS and can play the test video

## 1.5.2 Create Clip Playback Scene

☐  Create a new OBS scene: "Clip Playback"

☐  Add the "Clip Player" media source to this scene

☐  Position and scale the media source to fill the output frame

☐  Add the existing graphics overlay browser source to this scene (same overlay used on live scenes)

☐  Verify the overlay renders correctly on top of the clip video

## 1.5.3 Configure Scene Transitions

☐  Set up transitions between live scenes and the Clip Playback scene

☐  Configure a fade transition (0.5s) as the default scene transition

☐  Test: switch from a live scene to Clip Playback and back; verify the transition is smooth

☐  Verify the graphics overlay persists correctly through scene transitions

## 1.5.4 Wire Show Controller to OBS Media Source

☐  Implement OBS websocket commands in the Show Controller for clip playback

☐  When the producer hits Play on a clip: call SetInputSettings to update the Clip Player’s local_file path to the clip’s video URL/path

☐  Call SetCurrentProgramScene to switch to the "Clip Playback" scene

☐  Call TriggerMediaInputAction with OBS_WEBSOCKET_MEDIA_INPUT_ACTION_RESTART to start playback

☐  Implement playback-ended detection

☐  Listen for the OBS websocket MediaInputPlaybackEnded event on the "Clip Player" source

☐  When received: update the clip status to "played" in Firebase, update playback state

☐  Trigger the scene recommendation bar to suggest the next action

☐  Implement graphics trigger for clip playback

☐  When a clip starts playing, fire a graphics trigger with the clip metadata

☐  Include isReplay: true in the trigger payload

☐  Verify the graphics overlay shows the correct athlete name, team, apparatus, and score

☐  Verify the "REPLAY" bug appears during clip playback

## 1.5.5 End-to-End Integration Test

☐  Test the complete Phase 1 pipeline with a mock meet

☐  Start the Clip Engine with 4 SRT streams (from recorded footage or live test)

☐  Manually clip 3–4 routines using the clipping interface

☐  Verify clips appear in the Show Controller queue panel

☐  Verify clips appear as video items in the rundown

☐  Play a clip: verify OBS switches to Clip Playback, video plays, graphics fire correctly

☐  Verify the commentator rundown view shows the correct Now Playing / Up Next / On Deck

☐  Verify the countdown timer works and alerts fire at 10s and 5s

☐  Verify that when the clip ends, the system recommends the next action

☐  Verify that Virtius scores are matched to clips and the queue re-sorts when a score arrives

☐  Verify that the producer can drag-to-reorder clips in the queue and the rundown updates

☐  Verify that skipping a clip removes it from the rundown

☐  Fix all bugs found during integration testing

☐  Document any workarounds or known issues for Phase 1

PHASE 2: AI DETECTION — BEAM PROTOTYPE Duration: 2–3 weeks ¦ Goal: Auto-detect beam routines; manual clipping remains for all other apparatuses

# 2.1 Training Data Preparation

☐  Organize beam recording data from Phase 0

☐  Collect all beam camera recordings (minimum 3 meets)

☐  Verify ground-truth spreadsheet has start/end timestamps for every beam routine

☐  Count total routines available for evaluation (target: 50+ routines across all meets)

☐  Create evaluation scripts

☐  Python script that takes: detected start/end times and ground-truth start/end times

☐  Calculates: true positive rate, false positive rate, boundary accuracy (seconds off from true start/end)

☐  Output: summary report with per-routine breakdown

# 2.2 Build Beam Detection Model

## 2.2.1 Region of Interest Setup

☐  Build a region-of-interest configuration tool

☐  Simple UI (can be a Python OpenCV window): load a frame from the beam camera, let the user draw a bounding box around the beam

☐  Save the ROI coordinates to config file

☐  Verify: load the saved ROI and overlay it on video playback to confirm it covers the beam correctly

## 2.2.2 YOLOv8 Person Detection

☐  Set up YOLOv8 inference pipeline

☐  Install ultralytics package

☐  Download YOLOv8n (nano) pre-trained weights

☐  Write a script that: opens a video file, samples frames at 3 fps, runs YOLOv8n, outputs person bounding boxes per frame

☐  Test: run on a 60-second beam clip and verify person detections are reasonable

☐  Implement ROI filtering

☐  For each person detection, check if the bounding box overlaps with the beam ROI

☐  If overlap > 50%: person is "on the beam"; otherwise ignore

☐  Test: verify that people walking near (but not on) the beam are correctly ignored

## 2.2.3 State Machine

☐  Implement the routine state machine for beam

☐  States: Idle → Routine Active → Routine Complete → Idle

☐  Idle → Active transition: person detected in beam ROI for 3+ consecutive sampled frames (about 1 second at 3 fps)

☐  Active → Complete transition: no person detected in beam ROI for 5+ consecutive frames (about 1.7 seconds)

☐  Complete → Idle transition: immediate (Complete is a momentary state that triggers clip extraction)

☐  Configurable thresholds: frames-to-activate and frames-to-complete are adjustable

☐  Implement debouncing

☐  Brief occlusions (person bends below beam, detection flickers): do not transition to Complete if the gap is less than 2 seconds

☐  Brief false activations (coach enters ROI briefly): do not transition to Active if the presence is less than 3 seconds

## 2.2.4 Batch Evaluation on Recorded Footage

☐  Run the detection pipeline on all recorded beam footage

☐  Process each recorded meet’s beam video through the detection pipeline

☐  Output: list of detected routine start/end timestamps per meet

☐  Compare against ground truth

☐  Run the evaluation script from 2.1

☐  Target metrics: >90% of routines correctly detected, <5% false positive rate, boundary accuracy within 5 seconds

☐  Tune detection thresholds based on results

☐  If too many false positives: increase frames-to-activate threshold

☐  If missing routines: decrease frames-to-activate or increase ROI size

☐  If boundaries are too loose: adjust debounce timing

☐  Re-run evaluation after each tuning change and document improvements

# 2.3 Integrate Beam Detection into Clip Engine

☐  Add the Stream Monitor component for beam

☐  Connect to the beam SRT stream in real time

☐  Sample frames at 3 fps (configurable)

☐  Run YOLOv8 detection + ROI filter + state machine

☐  On state transition to Routine Complete: emit an internal event with start_time and end_time

☐  Wire the detection event to the existing clip extraction pipeline

☐  Routine Complete event triggers the same clip extraction code as the manual clipping interface

☐  Clip is extracted, written to shared storage, matched with Virtius score, and written to Firebase

☐  Set detectionSource to "auto" on the clip record

☐  Ensure manual clipping coexists with AI detection

☐  If the producer manually clips a beam routine that AI already detected: the manual clip takes precedence, the AI clip is discarded or marked as "superseded"

☐  If the producer manually clips a beam routine that AI missed: the manual clip is created normally with detectionSource: "manual"

☐  If AI detects a routine and the producer adjusts the start or end time: the clip is updated with detectionSource: "auto+manual"

☐  Add per-apparatus AI toggle to the clipping interface

☐  Toggle in the manual clipping UI: "AI Detection: ON/OFF" for beam

☐  When OFF: AI detection is completely disabled; all beam clipping is manual

☐  When ON: AI detection runs and auto-clips; manual controls remain available as override

# 2.4 Shadow Mode Testing

☐  Run AI detection in shadow mode during 2–3 live meets

☐  AI detection runs and creates clips, but clips are flagged as "shadow" and not auto-inserted into the production queue

☐  Producer manually clips all routines as normal (Phase 1 workflow)

☐  After each meet: compare AI clips vs. manual clips

☐  How many routines did AI correctly detect?

☐  How many did AI miss?

☐  How many false positives did AI generate?

☐  What is the average boundary offset (AI start vs. manual start, AI end vs. manual end)?

☐  Iterate based on results

☐  Adjust thresholds, ROI, debounce timing

☐  Re-evaluate on the next meet

☐  Graduate from shadow mode when metrics meet targets

☐  Target: >95% detection rate, <3% false positive rate, boundaries within 5 seconds

☐  Once met: enable AI as the primary detection source for beam, with manual as override

PHASE 3: EXPAND DETECTION TO ALL APPARATUSES Duration: 3–4 weeks ¦ Goal: Auto-detect routines on vault, bars, and floor

# 3.1 Vault Detection

☐  Implement frame-differencing motion energy detector

☐  Calculate frame-to-frame pixel difference in the vault camera ROI

☐  Compute motion energy: sum of absolute pixel differences above a noise threshold

☐  Define motion envelope: moving average of motion energy over a 1-second window

☐  Implement vault state machine

☐  Idle → Active: motion energy exceeds threshold for 1+ second

☐  Active → Complete: motion energy drops below threshold for 3+ seconds

☐  Vault routines are 5–8 seconds, so the state machine is very fast

☐  Evaluate on recorded vault footage

☐  Run against ground-truth timestamps

☐  Target: >95% detection, <5% false positive

☐  Integrate into Clip Engine alongside beam detection

# 3.2 Bars Detection

☐  Configure bars region of interest

☐  Draw bounding box around the uneven bars apparatus in the camera frame

☐  Implement bars detection using same approach as beam

☐  YOLOv8 person detection within bars ROI

☐  Bars state machine with adjusted thresholds (bars routines are 30–45s, shorter than beam)

☐  Faster complete-transition threshold since dismounts are dramatic and quick

☐  Evaluate on recorded bars footage

☐  Target: >90% detection, <5% false positive, boundaries within 5 seconds

☐  Integrate into Clip Engine

# 3.3 Floor Detection (Dual Signal)

☐  Implement video-based floor motion analysis

☐  Define floor ROI (larger area than beam/bars)

☐  Use YOLOv8 person detection within floor ROI

☐  Track motion energy in the floor area

☐  Implement audio-based music detection

☐  Capture audio from the floor iPhone SRT stream using FFmpeg audio extraction

☐  Run FFT on audio frames to compute frequency spectrum

☐  Music detection heuristic: music has sustained energy across a broad frequency range; crowd noise is more narrow-band

☐  Output: binary music_detected signal updated every 0.5 seconds

☐  Implement dual-signal state machine

☐  Idle → Active: BOTH video motion AND audio music are detected for 3+ seconds

☐  Active → Complete: music stops (audio signal drops) for 5+ seconds

☐  This eliminates false positives from warm-up movement (no music) and crowd noise (no visual motion)

☐  Evaluate on recorded floor footage

☐  Target: >85% detection initially (floor is the hardest), <10% false positive

☐  Document any systematic failure modes for future improvement

☐  Integrate into Clip Engine

# 3.4 Per-Apparatus Configuration UI

☐  Build a detection settings panel in the Clip Engine UI

☐  Per-apparatus toggle: AI detection ON/OFF

☐  Per-apparatus ROI editor (click-and-drag to adjust the bounding box)

☐  Per-apparatus threshold adjustments (frames-to-activate, frames-to-complete)

☐  Per-apparatus buffer adjustments (clipBufferBefore, clipBufferAfter, quickClipLookback)

☐  Display real-time detection state

☐  4-panel view showing each apparatus camera feed thumbnail

☐  Overlay the ROI bounding box on each thumbnail

☐  Show current state: Idle (green), Active (yellow), Complete (flash blue)

☐  Show elapsed time during Active state

☐  Write state updates to Firebase /apparatusState/ so the Show Controller’s recommendation bar has live data

PHASE 4: INTELLIGENT CUT-BACK & LIVE INTEGRATION Duration: 2 weeks ¦ Goal: Smart transitions between clips and live cameras

# 4.1 Real-Time State Dashboard

☐  Update the Scene Recommendation Bar with live apparatus data

☐  Read from Firebase /apparatusState/ in real time (now populated by AI detection)

☐  Display accurate Idle/Active/elapsed time for all 4 apparatuses

☐  Add estimated time remaining for active routines (based on apparatus-typical duration minus elapsed)

# 4.2 Cut-Back Recommendation Engine

☐  Implement the 5-level cut-back priority logic

☐  Level 1: detect if any apparatus has a routine started < 15 seconds ago → recommend "Go LIVE: [apparatus] — routine just started"

☐  Level 2: detect if any apparatus is idle and shows pre-routine activity → recommend "Go LIVE: [apparatus] — about to start"

☐  Level 3: if multiple active, pick the one with most estimated time remaining → recommend "Go LIVE: [apparatus] — most time left"

☐  Level 4: if no clean entry, recommend highest-priority mid-routine → "Go LIVE: [apparatus] — joining in progress"

☐  Level 5: if queue has more clips, recommend "Play next clip: [athlete, apparatus]"

☐  Evaluate recommendation quality during testing

☐  After each test meet: log what the system recommended vs. what the producer chose

☐  Calculate: % of recommendations accepted by the producer

☐  Target: >70% acceptance rate (producer agrees with the system more often than not)

# 4.3 Live-to-Queue Transitions

☐  Implement graphics transitions for mode changes

☐  Clip playback → show "REPLAY" bug in corner

☐  Live → show "LIVE" bug in corner

☐  Live mid-routine join → show "LIVE — In Progress" with athlete/apparatus info

☐  Implement live routine completion detection

☐  When showing a live feed: monitor the AI detection state for that apparatus

☐  When the routine ends (state transitions to Complete): recommend transitioning back to queue mode

☐  This prevents the producer from cutting away mid-routine on the live feed

☐  Test the full cycle

☐  Queue clip → producer accepts → clip plays → clip ends → system recommends live → producer goes live → rides routine to completion → system recommends next clip → repeat

☐  Time the transitions: verify they feel smooth and intentional to a viewer

PHASE 5: LIVE MEET TESTING & REFINEMENT Duration: 2–3 weeks ¦ Goal: Run the full system at 3–5 real meets; fix everything that breaks

# 5.1 Test Meet 1 (Dual-Mode)

☐  Run AI queue system alongside traditional workflow

☐  Producer uses traditional switching as the primary broadcast

☐  AI system runs in parallel, populating the queue and generating clips

☐  After the meet: compare AI output to what the producer actually broadcast

☐  Post-meet analysis

☐  How many routines did AI detect correctly across all apparatuses?

☐  How many clips were usable quality?

☐  What was the average clip extraction time?

☐  Were Virtius scores matched correctly?

☐  Document all bugs and issues

# 5.2 Test Meet 2 (Primary Mode)

☐  Use the queue system as the primary broadcast tool

☐  Producer relies on the queue for routine presentation

☐  Manual clipping as backup for missed detections

☐  Traditional switching available as emergency fallback only

☐  Post-meet analysis

☐  How many manual interventions were needed?

☐  How many scene recommendations were accepted?

☐  Commentator feedback: was the rundown timing accurate and useful?

# 5.3 Test Meets 3–5 (Full Production)

☐  Run full production with the queue system for 3 additional meets

☐  After each meet: log metrics

☐  Detection accuracy per apparatus

☐  Manual interventions count

☐  Queue ordering quality (did it match editorial judgment?)

☐  Technical issues (stream drops, clip extraction failures, Firebase sync issues)

☐  Iterate: fix bugs, tune thresholds, adjust UI based on producer and commentator feedback

# 5.4 Documentation

☐  Write operator documentation

☐  Pre-meet setup checklist (cameras, streams, OBS, lineup loading)

☐  During-meet operation guide (queue panel, manual clipping, scene recommendations)

☐  Troubleshooting guide (common issues and fixes)

☐  Write commentator documentation

☐  How to read the rundown video items

☐  How to use the timing alerts

☐  What the priority reason tags mean

PHASE 6: CHAMPIONSHIP STORY MODE Duration: 3–4 weeks ¦ Goal: Every routine, full-screen, perfectly sequenced

# 6.1 Delay Buffer

☐  Implement configurable broadcast delay (60–120 seconds)

☐  The live streams continue recording to the rolling buffer but are not shown to viewers

☐  All viewer output comes from the clip queue (sequenced, ranked, with full graphics)

☐  The producer sees both the live feeds (for monitoring) and the queue output (for broadcast)

☐  Test delay buffer stability over a full meet

☐  Verify no drift between delay buffer and live feeds over 2+ hours

☐  Verify clip queue can sustain continuous playback without gaps

# 6.2 Sequence Optimizer

☐  Build an auto-sequencing algorithm

☐  Inputs: all clips from the meet, Virtius score data, team matchup info

☐  Rules: alternate between teams, save anchor routines for later in each rotation, cluster by apparatus rotation for narrative coherence

☐  Output: a proposed rundown sequence that the producer can review and adjust

☐  Build sequence preview

☐  Producer can see the proposed sequence before it airs

☐  One-tap approve or manual adjustment

# 6.3 Enhanced Championship Graphics

☐  Design and implement championship-specific graphics

☐  Rotation progress tracker (visual indicator showing which routines have been shown and which are coming)

☐  Team score comparison bar (running team totals side by side)

☐  Individual all-around standings

☐  "Routine of the meet" highlight callout

☐  Wire all championship graphics to the existing graphics triggering system

# 6.4 Broadcast Mode Selection

☐  Implement a pre-meet mode selector

☐  "Standard" mode: minimal delay, mix of live and queue, producer actively switches

☐  "Story Mode": full delay, all queue, system sequences everything, producer supervises

☐  Mode selection is saved in Firebase /settings/ and affects all components

☐  Document which meets get which mode

☐  Regular season: Standard mode

☐  Conference championships: Story Mode

☐  Postseason/NCAA: Story Mode with enhanced graphics